Status: [Draft/Final] | Version: [v0.x/1.x] | Date: dd-mm-yy

Status: [Draft/Final] | Version: [v0.x/1.x] | Date: dd-mm-yy

Status: [Draft/Final] | Version: [v0.x/1.x] | Date: dd-mm-yy

Status: [Draft/Final] | Version: [v0.x/1.x] | Date: dd-mm-yy

Project Title

Client Name ([Client Initial])

# CareSync Exchange on Opal

Document Control

##### Version History

| Date | Version | Author | Scope |
| --- | --- | --- | --- |
| dd-mm-yy | v0.x/X.0 |  |  |

##### Approval/Acceptance

| Version | Date | Signatory Name | Role and Organisation | Signature |
| --- | --- | --- | --- | --- |
| v1.0 |  |  | Signatory Role, AVP, Altera |  |
| v1.0 |  |  | Signatory Role, [Client Initial] |  |

##### Document Classification

[CONFIDENTIAL]

Contents

1.	Introduction	4

1.1.	Document Purpose	4

1.2.	Background	4

2.	Scope	4

2.1.	Scope Inclusions	4

2.2.	Scope Exclusions	4

3.	Assumptions & Dependencies	4

3.1.	Assumptions	4

3.2.	Dependencies	5

4.	Approach	5

4.1.	Risk Management	6

4.2.	Project Change Control	7

4.3.	Quality Management	7

4.4.	Schedule	7

4.5.	Project Roles & Responsibilities	7

4.6.	Project Meetings & Reporting	8

4.7.	Project Governance	9

4.8.	Project Escalation	9

5.	Deliverables & Activities	9

6.	Project Success Criteria	10

7.	Acceptance Criteria	10

Tables

Table 2: Key milestones	8

Table 3: Roles & responsibilities	9

Table 4: Key deliverables & defined responsibilities	10

Figures

Figure 1: Proposed project escalation path	9

# Introduction

## Document Purpose

This document describes how the CareSync Exchange on Opal will be delivered to meet the objectives; and defines the project scope, timeline, resources, approach, key stakeholder groups, assumptions, and dependencies for the project.

This Statement of Work (SOW) defines the detailed work to be undertaken to deliver the specified requirements referenced or documented within and utilising the agreed resources documented.

## Background

<Inset background here or delete sub section>

# Scope

## Scope Inclusions

The following scope will be delivered by this SOW. Further details regarding Altera and [Client Initial] responsibilities for delivering the project are provided in Table 2.

- <list all times that are clearly to be included in the project> examples below

Modules / functionality included

Interfaces / integrations included

Environments (DEV / TEST / PROD)

Data migration (if applicable)

Reporting / analytics scope

Training scope

Hypercare duration (if applicable)

Transition to Support expectations

## Scope Exclusions

Anything not specifically identified as being in scope is excluded from scope unless agreed and documented but for the sake of clarity, the following are explicitly excluded from the scope of this project:

<list all times that are clearly to be excluded from the project>

# Assumptions & Dependencies

## Assumptions

The following assumptions are made specific to the delivery of this SOW and are appended to those assumptions documented in the Contract, PID or other related documents:

<List all conditions or factors that are presumed to be true but have not been verified, particularly those that can impact the project if they turn out to be incorrect.>

[Client Initial] and Altera has available resources to work on this project and meet the agreed timeframes for each key milestone.

[Client Initial] project manager will coordinate all [Client Initial] resources to ensure on-time delivery and will escalate resource risks to relevant resource managers in a timely manner.

The Altera project manager will coordinate all Altera resources, will keep the [Client Initial] project manager informed of upcoming activities requiring resourcing, and will maintain the Altera provided deliverables.

Deliverables will be subject to two rounds of review prior to approval unless there are material reasons why further review is required.

[Client Initial] has the following environments:

DEV

TEST

PROD

Client decision turnaround time ≤ 5 business days unless otherwise agreed

Client-provided requirements are complete and validated

Infrastructure readiness confirmed prior to Build commencement

Change Management approvals (CAB) are Client responsibility unless otherwise agreed.

## Dependencies

The following dependencies under this SOW include:

<List all tasks or activities that rely on the completion of other tasks or events.>

[Client Initial] will provide subject matter experts to support decisions requiring clinical, technical, or other input.

There will be an effective project governance group that will facilitate rapid and effective decision making to assist removing impediments to progress in a timely manner.

# Approach

The project will be delivered over a period of xxxx months.

<<remove the highlighted section if the effort is less than 40 hours>>

Altera will deliver the services in accordance with its proven Delivery Framework, structured across five controlled phases: Initiate, Design, Build & Test, Activate and Close.

Each phase concludes with a formal Review Gate to confirm readiness to progress. Entry and exit criteria will be agreed at commencement and must be satisfied prior to proceeding to the subsequent phase. This ensures governance, transparency and alignment to agreed scope, quality and commercial controls.

The indicative duration of the project is [XXXX months], subject to scope and agreed assumptions.

###### Phase 1: Initiate.

The purpose of Initiate is to establish the foundations for successful delivery.

Key activities include:

- Confirm scope, objectives and success criteria

- Establish governance structure and reporting cadence

- Develop and baseline core project artefacts (e.g. Project Management Plan, Schedule, RAID registers)

- Confirm roles and responsibilities

- Conduct formal project kick-off

- Obtain approval to proceed to Design.

<add any additional initiate activity here as required>

###### Phase 2: Design.

The purpose of Design is to confirm how the solution will meet agreed business and technical requirements.

Key activities include:

- Validate business, functional and technical requirements

- Confirm solution configuration and integration approach

- Identify infrastructure and environment requirements

- Conduct design workshops

- Document and obtain sign-off of agreed design outputs

- Confirm readiness to proceed to Build & Test.

<Describe any additional design steps here.>

###### Phase 3: Build & Test.

The purpose of Build & Test is to configure, develop and validate the solution.

Key activities include:

- Configure or develop agreed functionality

- Conduct system and integration testing

- Support User Acceptance Testing (UAT)

- Address defects in accordance with agreed defect management processes

- Open Priority 1 defects will not transition to Support

- Priority 2 defects may only transition by exception and with documented remediation plan approved by the Client.

- All transitioned items must have an agreed resolution plan and owner.

- Confirm operational readiness criteria

- Obtain approval to proceed to Activation.

<Describe any additional build steps here.>

Phase 4: Activation.

The purpose of Activation is to deploy the solution into the agreed environment and support go-live.

Key activities include:

- Complete activation readiness checks

- APAC CAB approval

- Client Go Live approval

- Execute deployment activities

- Support go-live

- Ensure Change Management processes are followed where production deployment occurs

- Confirm support handover requirements

- Obtain formal approval of activation completion.

<Describe any additional Activation steps here.>

Phase 5: Close.

The purpose of Close is to formally conclude the project and transition ongoing responsibilities.

Key activities include:

- Transition support to BAU teams

- Transfer open risks and issues where applicable

- Conduct lessons learned review

- Finalise documentation and deliverables

- Issue Project Closure Report

- Obtain formal project closure approval.

<add any additional Close activity here as required>

  - Risk Management

<This can be deleted for projects less than 8 weeks duration>

A Project Risk Management Plan will be developed during the Initiate phase in accordance with Altera’s APAC Risk Management framework.

A consolidated Risk, Assumption, Issue and Dependency (RAID) log will be established at project commencement and maintained throughout delivery. Risks will be assessed using a structured likelihood and consequence framework to determine risk exposure and prioritisation.

Risks, assumptions and key dependencies will be reviewed regularly with the Client (minimum monthly), with escalation to the Project Steering Committee where required in accordance with the agreed governance structure.

Assumptions will be periodically validated to minimise risk exposure, and dependencies will be actively managed to reduce schedule or delivery impact.

Strategic or enterprise risks outside the defined project scope remain the responsibility of the Client unless otherwise agreed.

## Project Change Control

<This can be deleted for projects less than 8 weeks duration> The project change control approach will be documented in the Project Change Control Plan developed at the commencement of the project.

## Quality Management

<This can be deleted for projects less than 8 weeks duration> The quality management approach will be documented in the Quality Management Plan developed at the commencement of the project.

## Schedule

Table 1, lists the key project milestones in respect of delivering the scope of work defined in this SOW. These timeframes are as at the time of drafting the document and will need to be refined based on factors such as contract execution date, [Client Initial] readiness and resource availability. Dates will be agreed and baselined as part of the project kick-off.

| Phase | Key milestone | Date (subject to confirmation) |
| --- | --- | --- |
| 1 | <Add key milestones here> |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

Table 1: Key milestones

<<add the Deliverables & Activities section here as 4.x if the effort is less than 40 hours and remove the independent Deliverables & Activities section (generally section 5)>>

## Project Roles & Responsibilities

Table 2, defines the project resources allocated to the project and provides a summary of their key responsibilities. Additional resources to be provided by [Client Initial] include but are not limited to SMEs, organisation communication and change leads, business process owners and others. These resources will be supplied when required and as specified in the project schedule. The agreed notice period will be provided to ensure that necessary resources can be allocated with minimised impact on business operations.

Altera will provide additional skilled resources if required to ensure high-quality delivery, these may include but are not limited to global resources with specific and required skills/knowledge, global leadership and onsite support if required and agreed by Altera.

| Project Role | Key Responsibilities |
| --- | --- |
| Project Sponsor, [Client Initial] | Champion for the project. Link between the business and the project. Provides business expertise to the project. Accountable for benefits realisation. Attends Project Governance forums as required. |
| VP Professional Services, Altera | Provides overall leadership to Altera project team. Accountable for the Altera deliverables and activities. Escalation point for Altera project manager and [Client Initial]. Attends Project Governance forums as required. |
| Project Manager, Altera | Reports to AVP Delivery. Responsible for the successful delivery of the project. Responsible for the delivery of the project artefacts and deliverables to be supplied by Altera. Altera project resource allocation and coordination. Development and maintenance of project artefacts and other deliverables to be supplied by Altera. Implementation and monitoring of project controls. Input to project reporting and when appropriate escalation. Support [Client Initial] project manager in maintaining project logs and registers. |
| Project Manager, [Client Initial] | Reports to Project Sponsor. Responsible for the delivery of the project artefacts and deliverables to be supplied by [Client Initial]. [Client Initial] resource allocation to support the project. Project communication within the organisation. [Client Initial] stakeholder management. Development and maintenance of project artefacts required to deliver and control the project, including but not limited to overall schedule, status reports, RAID logs, test strategy and plan. Project reporting to [Client Initial] stakeholders (with input from Altera). |
| [Client Initial] > SMEs | <List key client technical responsibilities here.> |
| Altera SMEs | <List key Altera technical responsibilities here.> |

Table 2: Roles & responsibilities

<<remove the highlighted section if there is no PM involved>>

## Project Meetings & Reporting

The Altera project manager will meet with the [Client Initial] project manager at agreed frequencies throughout the project to discuss progress, risks, and issues. Prior to this meeting the Altera project manager will have liaised with the project team members responsible for producing deliverables. An issues register will be used to track test defects and other issues from identification through to resolution and this will be maintained by the Altera Project Manager.

## Project Governance

The project will be delivered using a governance structure that aligns with the [Client Initial] governance structure.

At a minimum, the governance arrangements will ensure that Altera and [Client Initial] leadership will be represented at a Project Steering Committee (PSC) to ensure that decisions relating to both organisations on behalf of the project can be made in a timely manner by those authorised to make those decisions, and to remove impediments to the project rapidly.

The [Client Initial] and Altera project managers will work closely in collaboration to ensure that deliverables and activities their teams are responsible for are completed in a timely manner.

## Project Escalation

The Project Steering Committee (PSC) is responsible for managing escalations from the Project Manager or Project Management Team concerning risks, issues, assumptions, and dependencies. This includes handling escalations that involve Altera, ensuring that any vendor-related project impediments are addressed efficiently. The PSC will work closely with Altera's representatives to resolve these issues promptly and effectively, as depicted in Figure 1.

The proposed project escalation path is as follows:

Figure 1: Proposed project escalation path

# Deliverables & Activities

Table 3 lists the key deliverables produced and the activities performed as part of this SOW and identifies Altera/[Client Initial] responsibilities with respect to these.

| Deliverable/Activity | Description | Responsibility for Execution or Production | Responsibility for Review, Input and Support |
| --- | --- | --- | --- |
|  | <list deliverables here> |  |  |

Table 3: Key deliverables & defined responsibilities

# Project Success Criteria

The following success criteria are proposed to provide the ability to assess the successful completion of the project and upgrade following activation of the upgraded software and platform migration:

Success criteria will be formally confirmed during Initiate and documented within the Project Management Plan.

The project is delivered in collaboration with [Client Name] within the agreed time, budget, effort, and scope. This agreement may include re-baselines approved with a Change Control Notice (CCN).

The key project milestones are delivered, and Milestone Acceptance Certificates (MACs) have been signed off by the authorised governance body.

Project deliverables are of agreed quality and are fit for purpose for approval submission and future reference.

Agreed approaches to delivering the project were used and were effective in controlling the project within agreed constraints.

A Post Project Review has been conducted.

# Acceptance Criteria

Acceptance of Altera’s successful delivery of the Project Title project will be confirmed by assessment against the agreed exit criteria developed by [Client Initial] and agreed by Altera.

Deemed Acceptance will be:

[Client Initial] has not identified any material issues with the deliverable or formally rejected the deliverable within ten business days of submission by Altera.

[Client Initial] will approve in writing all Deliverables that meet material criteria defined in the specifications for that deliverable within ten Business Days following submission for approval unless otherwise agreed by both parties in writing.

[Client Initial] will notify Altera of intent to reject the Deliverable when it decides to take this course of action or within ten Business Days in writing (whichever is soonest). If [Client Initial] rejects the Deliverable, it will document the material reason(s) and provide this to the Altera Project Manager and VP Professional Services. Altera will then have ten Business Days/mutually agreed timeframe to resolve material issues discovered and resubmit to [Client Initial].

Approval of the Deliverable will be deemed given by [Client Initial] when [Client Initial] has not advised of rejection of the Deliverable within ten days of Altera submitting it for approval. Altera will write to [Client Initial]’s Project Manager to advise that [Client Initial] is required to approve or reject the Deliverable (and the potential for deemed acceptance) within three days of any deemed acceptance taking place. To the extent that [Client Initial] has approved any Deliverable, Altera will be entitled to rely on the approval of that Deliverable for subsequent progress and/or payment (where that Deliverable is linked to a Payment Milestone). If an approved Deliverable’s specifications differ from the description in this SOW, the SOW will be updated to conform to that approved Deliverable.

For clarity, Deemed Acceptance has the same contractual terms and conditions as Acceptance and any payment milestones associated will be deemed as complete.